Motaj Mews

Thursday, 09 July 2026

PRESENT

John Buys

Kwaedza Moyo

SUMMARY

The meeting discussed progress on architectural designs for a building project, including detailed considerations about internal layouts, the integration of kitchenettes and bathrooms, and entrance configurations. The group emphasized ensuring clear specifications for sectional titles and managing entrance layouts to optimize access and usability. Updates on external approvals like EIA certification and electrical utility setup were provided, alongside discussions on the impact of delayed plans on dependencies such as the car sales operations.

DECISIONS

Adopted previous meeting minutes.

Confirmed approach to replicate internal layouts of one block onto another for consistency.

Retain entrances from car parks to ensure independent access to office spaces.

Acknowledged impact of construction delays on operational revenues.

ACTION LOG

| Ref | Action | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| 1 | Integrate input regarding internal layouts for the architectural designs with focus on sectional titles and entrances. | Architects | Needs confirmation | Open |
| 2 | Ensure consistent updates and contact with neighborhood security regarding site access. | Needs confirmation | Needs confirmation | Open |
| 3 | Follow up on architectural plan approvals and communicate to relevant stakeholders. | Project Manager | 2023-08-31 | Open |